SwissFEL Porthos, visions for the future
Thomas Schietinger :: Paul Scherrer Institut
Machine report week 34/2022
SwissFEL Exchange Meeting, 29 August 2022

---
Calendar

---
Photon (pulse) energies
 ● Photon energy (keV)
 ● Photon pulse energy (µJ)
Mon, 22-Aug, 08:00 – Mon, 29-Aug, 08:00
Aramis
Setup
11.34 keV for Bernina, Cristallina (Alvra) ~760 µJ
7.1 keV for Photonics
~780 µJ
2.48 keV for Alvra ~550 µJ
Athos
401 eV for Optics, Furka, Maloja…, ~1.9 mJ
(most of the time much less per user request)
540 eV for Furka, ~1.5 mJ
(not used due to
mirror problem)
Setup

---
Issues (1)
During setup:
- Tunnel access required to setup pump stand near Athos gas diffusor and to fix gas detector (disconnected cable) (Monday morning)
- SATUN12 undulator gets stuck, needs power cycle on site (Tuesday 20:00)
- SARUN08 BLMs down, VME reboot needed (Tuesday evening)
- 263 eV requested by Ulrich Wagner for Athos are not possible with the current machine (limited decelerating power in Athos linac, SATCB01) (the lowest photon energy we can currently reach is 279 eV...)

---
Issues (2)
Causing downtime:
- Gun trip messes up bunch 2, feedback correction gives losses in SATUN13, DRM needs a reset (Wednesday 7:30)
- Wednesday morning: Two tunnel accesses needed for bake-out of ion pumps in Athos gas diffusor section. Door alarm after second access…
- Thursday morning: another tunnel access to remove bake-out equipment again. Access takes longer than expected because of other groups using the opportunity of tunnel access (and another door alarm...)
- Athos photon shutter stuck in place (bridged vacuum logic, had to be reverted by M. Kalt (Thursday after the access)
- Photon screen in Athos beam dump stuck → requires yet another tunnel access to release (final repair in upcoming maintenance window) (Thursday after the access)
- Fast gun drift (due to a faulty sensor measuring reflected power) (Thursday, 16:00, 30 minutes downtime)
- Athos photon shutter stuck again, requires intervention by vacuum group (Friday 10:00)
- Problem with vacuum pump at SINSB01, requires also intervention by vacuum group (Friday 14:00, 1 hour downtime)
- Failure of an SPS module for the DRPS, several piketts involved, about 4.5 hours downtime (Friday 18:00)
- Failure of two BPMs in the Athos undulator line, bad orbit, losses, DRM resets required (Saturday 4:00, about 4 hours downtime in Athos)
  - BPMs fixed very swiftly by G. Marinkovic on Saturday morning (no pikett!). Reboot of DBPM3 system required.
- Problems with arrival-time feedback after large energy change in Aramis (Sunday morning, 3 hours downtime instead of the expected 1 hour, not fully understood)
- Offset mirror OMH073 stuck in Athos front-end – Furka cannot measure (all of Sunday / Monday morning)

---
Issues (3)
Causing deteriorated performance:
Problems with Athos orbit feedback (new optics installed, incomplete beam-dynamics setup has too much dispersion). Run with decreased gain in feedback. Still occasional losses… (Wednesday, recurring throughout the week). Clean setup this week should fix the problem.
Other:
Gas alarm in OSFA/Cristallina (Sunday, 1:30), fire brigade was sent to OSFA. No direct effect on operation.
Still worrying:
- Fast gun drifts can destroy lasing at any given moment – solution is in preparation by LLRF group. (Luckily happened only once last week, during day time!)
- Problems with bunker doors:
  - Big door sometimes not opening correctly (K. Bodas is investigating with Arealkoordination)
  - Door alarms are triggered whenever people leave the bunker without announcing themselves to the control room. Please request your exit with the control room before opening the door.
Positive:
- Big compliments to the operations team for providing solid setups (without BD support!),even for tender X-rays!!
- Fast response of BPM team to failure of two systems.
- OMO-1 master oscillator, temporarily fixed by T&S group, has survived well so far!
- Archiver performing very well these days → crucial when having so many struggles!
- Photon users – rather demanding in terms of photon energies, but very friendly and forthcoming otherwise!

---
Offset mirror OMH073
Athos
Maloja
Furka
SATOP11-OOMH073