Thomas Schietinger :: Paul Scherrer Institut
Porthos preproject options: status and outlook
Porthos Working Group, 2 December 2022

---
Reminder: Porthos timeline
BFI 2021–2024
BFI 2025–2028
BFI 2029–2032
SLS-2.0
beamlines
SLS-2.0
Porthos(?)
SwissFEL endstations(?)


CDR
TDR
Project realization
Preparatory
studies
Pre-project
(Innovation for Porthos!)
OSFA extension
Commissioning &
consolidation
PSI projects
Porthos
activities
2021
2022
2023
2024
2025
2026
2027
2028
2029
2030
2031
2032
IMPACT-HIMB
IMPACT-TATTOOS

---
“Pre-announcement” for Roadmap 2027 submitted to
ETH Board

---
Porthos
preproject
2025–2028
“Pre-announcement” for Roadmap 2027 submitted to
ETH Board

---
How to spend the 10 MCHF?
After discussion at SSB, PSAC and elsewhere, high-level agreement to pursue four main directions during the pre-project (emphasis on innovation!)
Athos
Aramis
Porthos
Photoinjector Improvements
Extraction line & 6 GeV Test Stand
Advanced
Acceleration
R&D
Undulator development

---
Porthos preproject elements
Preproject
Element
Scope
Preproject
Objective (2025–2028 )
Objective
2023 (realistic!)
Electron gun test stand
Photoinjector design
Installations in OSFA as far as possible
Operational gun test stand
Photoinjector conceptual design
(as part of Porthos CDR)
Installations in OSFA?
Conceptual design for gun test stand
Preliminary photoinjector design evaluation
Photoinjector
Improvements
Simplified extraction line completed
6-GeV test stand used for Porthos component testing
Possible test program for 6-GeV test stand
Concept for long-term test area (LTP?)
Extraction line
6-GeV multipurpose test stand
Extraction Line &
6-GeV Test Stand
Undulator type selection
Hence: Design undulator line
(including chicanes)
Undulator prototype
Conceptual design undulator line
(as part of Porthos CDR)
Operational undulator prototype
Preliminary design(s) for undulator line
Quantitative basis for selection of undulator type
Undulator
Development
Completed R&D program on wakefield acceleration with dielectric structures
Conceptual ideas for potential use in SwissFEL (indep. of CDR)
Measurement shifts (as far as time and resources allow)
Computational efforts
Wakefield acceleration experiments
Computational verification
Potential use in SwissFEL
Advanced
Acceleration R&D

---
Thank you