## Slide 1: PM@PSI and ePPM platform
Alexander Koschik :: Planungsbüro GFA / PM@PSI Projektteam :: Paul Scherrer Institute
AIT Quartalsinfo :: 29.08.2023

## Slide 2: PM@PSI
Unified understanding of phases & milestones and their meaning
Unified, integrated and modular PM training
Enhance transparency: PM data on a common platform
Guidance in managing a project
Digitalize booking/managing resources across departments
PM@PSI – Introducing unified and helpful PM processes at PSI
Software tool ePPM

## Slide 3: ePPM Platform – Objectives
Present situation
Improved situation
…
Laborious / Manually
Data scattered
Different tools
No common
No common standards
Uniform & simple
Common standards
Common data base
Planning & Analysis
Overview & Transparency

## Slide 4: PM@PSI – Short Overview
Objectives & Goals
Unified methodology & standards for PM at PSI
Uniform and simple processes for initiation & execution of projects
Overview & transparency of planned & running projects
Overview of usage & demand of PSI resources
Deliverables
PM Handbooks (‘Navigationshilfe’)
  methodology, processes, standards
PM Directive (Weisung)
  roles, responsibilities, competencies, guidelines
Training concept
Supporting software tool to support methodology & processes
  project management (planning, controlling)
  portfolio management (selection & initiation, monitoring, resource handling)
  corresponding (approval) processes
  reporting, status overviews
Unified understanding of phases&milestones and their meaning
Unified, integrated and modular PM training
Enhance transparency: PM data on common platform
Guidance in managing a project
Digitalize booking/managing resources across departments
PM Handbook(s)
PSI specific
Compatible with PM standards
‘Navigation Help’ for project leaders
ePPM Platform
for Line- and Projectmngt
Aggregate project data
Achieve max. user acceptance and benefit
PM Directive (Weisung)
Compatible with Signature & Competencies Directive
Incorporates Heterogeneity of Project Landscape at PSI
PM Training (Schulung)
Modular building blocks
E-learnings
Start ~Q2 2024
ePPM – electronic Project Portfolio Management

## Slide 5: PM@PSI – Status, Timeline, Pilot Phase
Status
Directive, manuals (‘Handbook’), training readily prepared for testing
ePPM platform main configuration ready
Pilot phase started
Gradual addition of further pilot users (PM Basic training + onboarding)
Goals of the pilot phase
Evaluation of practicability of directive, manuals, training & platform
Identification of PowerUsers in Divisions
Collection of real project and operational data
Further detailed configurations in the ePPM platform

## Slide 6: Functionality of ePPM platform
User interface & usage requiring little training
  Simple & self-explanatory operation User-friendliness & user acceptance
  Clean & simple user interface yet extensive functionality for the savvy user
Planning functionality (rough to detailed planning)
  Schedule | Costs | Resources
  Detailied planning options (essential for large projects)
  Resource demand is in the focus (no admin. overhead by reserving/blocking/releasing resources)
Portfolio/Program Views
  Summary of multiple project data
  Structured overview of the PSI project landscape
Reporting functionality
  Extensive and flexible
MS Power Platform based solution
Cloud-based & easy integration with MS365
High configuration flexibility
Small vs. large-scale planning:
  TPG Scheduler (Web-UI)
  Project Classic (in Web-UI or Desktop Client)
Reporting via PowerBI (very powerful)

## Slide 7
ePPM platform
Live Demo OR Set of Screenshot to show Functionality

## Slide 8
MS365 Menu-bar
ePPM Menu
MS365 Ribbon
Data view area & further specific functions

## Slide 9
Create projects

## Slide 10
TPG Scheduler (Web-UI)
Project Online (Classical MS Project to be used with Web-UI or Desktop Client)
Possibilities of Planning
Using the same resource pool!
(daily updated data from IAM)

## Slide 11
Entering project data

## Slide 12
Entering project data

## Slide 13
Planning with TPG Scheduler (Web-UI)

## Slide 14
Resource planning via TPG Scheduler
Whole PSI Organisation
Person resources
Generic resources (groups, OU)
Method 1
Recommendation: Use generic resources
Generic resource = OU

## Slide 15
Resource planning via TPG Scheduler
Method 2
Resource table = data master for reporting
(Use ‘Sync’ to get data from TPG Scheduler)

## Slide 16
Resource planning via TPG Scheduler
Method 2
Resource table = data master for reporting
(Use ‘Sync’ to get data from TPG Scheduler)

## Slide 17
Resource planning via TPG Scheduler
Method 2
Linkage to phase/task
Resource table = data master for reporting
(Use ‘Sync’ to get data from TPG Scheduler)

## Slide 18
optional: Structuring via Project Breakdown Structure (PBS)

## Slide 19
Project Breakdown Structure (PBS)

## Slide 20
Cost planning via cost table

## Slide 21
Portfolios for more structure

## Slide 22
Portfolios for more structure

## Slide 23
Resource usage overview for line managers

## Slide 24
Reports via PowerBI

## Slide 25: Summary
PM@PSI: Unify and improve project management at PSI
PM@PSI and ePPM platform (tool) in pilot phase
Main ePPM functionality ready for use at PSI
Interested Pilot Users contact:
  Alexander Koschik
  Markus Fiehn
Thanks for your attention
Project team: D.Veghini (PL), M.Fiehn, T.Eckert, P.Keller, R.Kobler, S.König, A.Koschik, M.Luethy
SteCo: M.Seidel (Chair), P.Allenspach, F.Behner, G.Cicchetti, R.Peterhans
Additional consulting:
R.Geist, J.Kuster, PSI Bildungszentrum