Machine Report Week 42/2024
Thomas Schietinger
SwissFEL Exchange Meeting, 21 October 2024

---
Photon (pulse) energies
 ● Photon energy (keV)
 ● Photon pulse energy (µJ)
Mon, 14-Oct, 08:00 – Mon, 21-Oct, 08:00
7.9 keV for
Alvra, ~850 µJ
Aramis
Tuning to
recover
bandwidth
11 keV for
Cristallina, ~520 µJ
11 keV for
Cristallina, ~420 µJ
8.2/7.9 keV for
Bernina, ~850 µJ
2.5 keV for
Alvra, ~880 µJ
Setup
Athos
RF problems
S20CB03 &
S30CB01 (6 h)
Gun RF
jump
530/550 eV for Maloja user experiment
~ 4 mJ. 800 µJ with short pulse
Setup
Beam interrupted
for one hour
(reason not documented)
Beam interruptions
due to losses(?)

---
Athos short pulse
- “Traditional” method to produce short pulses in Athos (with dispersive quad SATCL01-MQUA180) found to be not effective enough.
- New method using a dispersive skew quad at the beginning of the switch yard (SATSY01-MQSK270) found to work better.
- Needs compensating optics further downstream, losses a bit higher.
- But nice short photon pulse with ~15 fs (FWHM).
comm. ELOG 56701

---
Issues last week
Causing machine downtime:
- Failure of RF stations S20CB03 and S30CB03 (Thursday morning 3:15): on-call service needed, PPDM (switching unit) and two fuses replaced in S20CB03 modulator, preamplifier exchanged in S30CB03 (thanks Carl!). About 6.5 hours of downtime. Poor communication by control room (no status message set).
- Athos beam interrupted for an hour (Friday 1:45) – reason was a problem with an operations IOC.
- RF gun jump (Saturday, 2:45). Operators compensate by changing optics with gun solenoid focusing and retrieve pulse energy, but beam properties are changed. Attempts to recover original settings on Saturday without success (run into losses) → Alvra suffering from larger bandwidth and high energy jitter at 2.5 keV.
- Losses in Athos cause frequent beam interruptions (Athos only) Sunday late evening from 22:30 and Monday morning due to losses. No action taken by operators.
Other issues (no significant downtime)
- Reset of Athos undulators: SATUN21/22 needed a reset on Monday (during setup), SATUN22 needed a reset on Sunday
- Excessive losses in Athos beamdump when lasing at 4 mJ → we need better focusing into beamdump!
- Some issues with the PSSS – all solved by Chris Arrell, thank you!
- 50 Hz jitter reported by Alvra – mitigated with adjustment of AC synchronization
- Oscillation in normalization data of Maloja, initially thought to come from the gas detector, but later traced to something else(?)
- “Potato” beam reported by Cristallina (Bill) – problem was on photon transport side.