## Slide 1: 7903 overview
AWI Department meeting
Leonardo Sala
03 March 2025

## Slide 2: ORD
API-01: ELN/Catalogues interoperability
  SSO betweek Scilog and Scicat
  RO-Crate exporters developed
  Ongoing discussions on metadata definitions with the Partners
API-02: Storage API
  Got S3 buckets for Tape and Ceph, tests ongoing
  Discussion with AIT/Pedro on the implementation (they will also use the S3 Tape API)
API-03: Data repositories metadata interoperability
  Working on technical document on DataCite implementation
API-04: Analysis platforms / data repositories interoperability
  Working on technical documentation

## Slide 3: Scicat / SciLog
Heztner migration due to change in VM sizing and pricing
  Possibly we can even save some bucks
Support to SINQ in archiving data to SciCat
  keep using ingestion from AFS until NFS is ready.
  They might be interested in SciLog, too
Helping PEARL (SLS Beamline) to migrate away from e-log
  This required some code modification to better support their case
SciCatV4 – release jobs released
  Updates on NodeRed required, some more changes in Arema needed too
  Target: beta end of March

## Slide 4: OpenEM
very successful workshop in Bern on Feb 13, including demo!
  Slides
  Recording (.cPK005m)
  Demo:
    Full ingestor stack deployed on hetzner (new ingestor+globuspersonalconnect+depositor services)
    Metadata fields are generated from the OSC-EM schemas.
    Some issues with data transfer updates remain
  Discussion highlights
    Overall good feedback, but some concerns about how to motivate users to deposit
    Data versioning and deletion is important

## Slide 5
Thanks to everybody!