## Slide 1: AWI updates 7903

## Slide 2: OpenEM Updates
Scicat v4 is available on the development cluster and is being integrated with the archive systems by Datacenter and DB Services (thanks Pedro, Michael, and Bernard!). Migration of v3 data is planned for May.
Globus is now available for large-scale data transfer (thanks Simon!)
The SciCat "Jobs Release" is complete, allowing flexible facility-specific configuration. Archiving to the ETHZ tape storage is working locally and will be integrated with PSI systems soon.
The web-based ingestor is available, with deployment of the ingestor service to all 7 facilities underway, including PSI electron microscopes (emf-ingestor.psi.ch, thanks Konrad!).
Swissuniversities funding is drawing to a close, with the final report due in June. ETH funding continues through November

## Slide 3: M2 APIs
API01:
  Upcoming D1.1 and D1.2 which define the exchange format and the openAPI spec
  Ongoing work on producing JSON-LD scicat export and import from openBIS
  New scicat widget in scilog, based on V4
API02:
  Design document submitted (D1.1)
  Architecture document drafted for workflow at PSI and project wide architecture considerations
API03:
  D1.1 under M2 review, restricting the datacite schema definitions
API04:
  Implementation of renku data importer from DOI
  Compatible with API02 S3 interface

## Slide 4: K8s maintenance
All DEV components have been upgraded
Deployment procedure refactored with Ansible and roles
Better password management with the Ansible passwordstore plugin
Future: PROD upgrade, Hetzner Object Store migration, CI/CD deployment...
SciLog
Requests for tests from: DESY, SOLEIL, ESS, ALS, EHTZ
Planned update to latest Angular