## Slide 1: 7903 Update
AWI Department meeting
Leonardo Sala
03 March 2025

## Slide 2: SciCat issues
Downtime on June 12 due to network issues
  Possibly caused by automatic SW update
  Slowed down by holidays (Carlo), Workshop (Spencer, Frederic, Omkar), Conference (Leo)
  Duration: 12 hours
  Postmortem written and under evaluation, few critical points identified to avoid and improve resiliency and response time
Retrieve to URL
  Broken since months due to issues at CSCS
  Now it works for small datasets only
  Trying escalation with CSCS to get this solved, as PSI users are getting annoyed

## Slide 3: ORD
Steering committee meeting on June 11 went ok
API-01: ELN/Catalogues interoperability
  Released document on metadata schemas
API-02: Storage API
  Stuck because of CSCS lack of response in implementing some functionalities in CEPH
  Discussing with Pedro eventual usage of Netapp storage
API-03: Data repositories metadata interoperability
  Released document on datacite best practices
API-04: Analysis platforms / data repositories interoperability
  No updates

## Slide 4: OpenEM
Presentation at "Advancing Open Research Data (ORD) Practices: collaboration and innovation in the ETH Domain"
SciCat V4 migration proceeding but slower than hoped
  Hidden dependencies found
  Some of the changes and tests are taking longer than expected
  AIT has also other high-priority tasks (e.g. migration to the new CSCS tape storage)
  Systematic review of all endpoints performed, this will help speeding up and avoiding further surprises

## Slide 5: Varia
Working on improving k8s management using Ansible playbooks
Upgraded Angular from v16 to v19
SciCatCon starts tomorrow in Copenhagen!!! https://indico.ess.eu/event/3731/

## Slide 6
Thanks to everybody!