## Slide 1: Status of CHART/MagDev2 and Overview of MagDev3
PSI/CERN LTS WP Progress Meeting
D. Araujo, B. Auchmann, A. Brem, N. Kehl, C. Lindner, T. Michlmayr, C. Müller, I. S. P. Peixoto,
A. Stampfli and J. Van den Eijnden.
This work was performed under the auspices of and with support from the Swiss Accelerator Research and Technology (CHART) program. This work was partially funded by the HFM program.
November 2025

## Slide 2
Agenda
Status of CHART/MagDev2
Deliverables
Timeline
Overview of MagDev3

## Slide 3
Status of CHART/MagDev2: Deliverables
RD3 | D1.1 | BOX Powered-Sample
RD3 | D1.2 | subSMCC1
RD3 | D1.3 | SMACC1 Conceptual Design
RD3 | D1.4 | SMACC1 Technical Design
RD3 | D1.5 | Reel-to-reel Inspection and Stack Characterization of Cables
CERN/PSI Agreement: KE5943

## Slide 4
Status of CHART/MagDev2: Timeline
Q3/2023 Q4/2023 Q1/2024 Q2/2024 Q3/2024 Q4/2024 Q1/2025 Q2/2025
BOX Powered-Sample
Test of subSMCC1
Test of
subSMCC2a
SMACC1
Review
Stress-Managed stack sample and measurements
BOX Powered-Sample
subSMCC1
SMACC1 Conceptual Design
SMACC1 Technical Design
Reel-to-reel Inspection and Stack Characterization of Cables

## Slide 5
Agenda
Status of CHART/MagDev2
Deliverables
Timeline
Overview of MagDev3

## Slide 6
Overview of MagDev3
T1.1 | SMACC1 manufacturing and testing
T1.2 | subSMACC
T1.3 | SMACC2 conceptual and technical design
T1.4 | SMACC2 manufacturing and testing